TECHNICAL DOCUMENTATION

ShikshaMesh

Multi-Agent Intelligence Orchestrator for Bharat

| Document field | Value |
| --- | --- |
| Version | 1.0 - solution architecture and delivery plan |
| Audience | Hackathon reviewers, engineering team, institutional partners |
| Primary cloud | Amazon Web Services (AWS) |
| External search | SerpAPI, isolated behind a governed Search Gateway |
| Product posture | Open-source, multilingual, offline-first, privacy-aware |

ShikshaMesh is not an LMS with isolated AI features. It is a central intelligence layer that converts classroom requests into an observable, permission-safe execution graph of specialized agents, ML models, deterministic services, and workflows.

# 1. Product Definition

## 1.1 Problem statement

Indian classrooms need personalized learning and teacher automation that work across languages, intermittent connectivity, and strict student-data boundaries. A single general-purpose chatbot cannot reliably decide which sources, models, permissions, and workflows a request needs.

## 1.2 Solution and goals

Decompose a request into a task graph, then route each task to the best agent or deterministic service.

Support Hindi, Hinglish and extensible Indian-language input, text and voice.

Ground educational answers in approved course material and expose source confidence.

Use learner telemetry to adapt teaching and assessments without giving an LLM authority over data access.

Remain useful offline through a PWA cache, downloaded content, small local models, and a sync queue.

## 1.3 Primary user journeys

| User | Example request | Orchestrated outcome |
| --- | --- | --- |
| Student | "Kal DBMS exam hai... Hindi mein 30-minute revision plan banao." | Language detection -> permission check -> note retrieval -> mastery analysis -> tutor response -> revision plan. |
| Teacher | "Create an easy quiz, translate it, schedule it, then identify weak concepts." | RAG -> quiz generation -> translation -> Step Functions workflow -> results analytics. |
| Administrator | "Show at-risk learners in Section B." | RBAC/ABAC gate -> aggregate analytics -> dashboard; no raw cross-class data is exposed. |

# 2. Architecture

## 2.1 Logical architecture

PWA / Web Client
  -> Amazon API Gateway
  -> ShikshaMesh Orchestrator (task planner + policy + model router)
  -> AgentCore Runtime agents | Deterministic authorization | Search Gateway
  -> Bedrock / SageMaker endpoints / Knowledge retrieval / Step Functions
  -> S3, Aurora or DynamoDB, vector store, event bus, observability

## 2.2 Request lifecycle

Authenticate the caller and load role, institution, class, and consent context.

Detect language and classify multi-label intent using a fine-tuned routing model.

Build a DAG of candidate tasks; validate each tool call through policy and budget controls.

Execute independent tasks in parallel where safe: course RAG, learner model, and approved web research.

Ground, verify, translate, and synthesize the final answer with citations, confidence, and audit events.

Persist only permitted derived data; queue sync events if the client is offline.

## 2.3 Agent boundaries

| Component | Responsibility | Hard boundary |
| --- | --- | --- |
| Meta Orchestrator | Plans tasks, selects agents/models, manages retries and joins. | Never directly authorizes access. |
| Knowledge Agent | Retrieves institution-approved notes, books and slides. | Must return source chunks and provenance. |
| Tutor / Assessment Agents | Explain concepts, create adaptive practice and feedback. | Constrained by retrieved content and learner level. |
| Student Model | Mastery, recommendation and risk scores. | Uses minimum necessary pseudonymized signals. |
| Search Gateway | Runs SerpAPI research only when external search is allowed. | Domain allowlists, query redaction, cache and citations. |
| Authorization Service | RBAC/ABAC decisions. | Deterministic policy engine; no LLM decision-making. |

# 3. Technology Stack

| Layer | Recommended technology | Why it fits |
| --- | --- | --- |
| Client | Next.js / React, TypeScript, PWA, IndexedDB, service worker | Fast responsive UI, offline cache, installable experience. |
| Edge and API | Amazon CloudFront, AWS WAF, API Gateway, AWS Lambda | Secure public edge, throttling and serverless API paths. |
| Orchestration | Amazon Bedrock AgentCore Runtime; LangGraph or custom DAG executor | Framework-flexible agent runtime with observable graph execution. |
| GenAI | Amazon Bedrock foundation models | Managed inference for tutoring, summarization and quiz generation. |
| ML / DL | Amazon SageMaker AI; DistilBERT router; knowledge tracing; XGBoost | Train and host routing, mastery and risk models independently of LLMs. |
| Language and voice | IndicLID, IndicTrans2, Indic ASR / Conformer | Indian-language detection, translation and speech pipeline. |
| Knowledge | S3, Bedrock Knowledge Bases or OpenSearch vector index, embeddings | Versioned course content, semantic retrieval and provenance. |
| Data | Aurora PostgreSQL or DynamoDB; ElastiCache; S3 | Transactional education data, low-latency state and encrypted files. |
| Workflow | AWS Step Functions, EventBridge, SQS, SES/SNS | Durable schedules, reminders, retries and asynchronous delivery. |
| Identity | Amazon Cognito plus RBAC/ABAC policy service | Institution-aware authentication and deterministic authorization. |
| Observability | CloudWatch, X-Ray, CloudTrail, OpenTelemetry | Trace a task graph, audit access, diagnose latency and cost. |

# 4. AWS Deployment Architecture

A production deployment separates public ingress, application services, data services, and ML inference. Each service is deployed with least-privilege IAM roles, encryption at rest and in transit, and environment-specific configuration.

| AWS capability | Use in ShikshaMesh | Key control |
| --- | --- | --- |
| CloudFront + WAF | Serve PWA and protect public endpoints. | TLS, rate limits, bot rules and managed threat protections. |
| API Gateway + Lambda / ECS | API endpoints, orchestration adapters and backend services. | JWT validation, scoped IAM roles and request quotas. |
| Bedrock + AgentCore | Managed LLM inference and agent execution runtime. | Guardrails, model allowlist, per-request cost caps. |
| SageMaker AI | Train/deploy intent router, mastery and performance models. | Model registry, evaluation gates and endpoint monitoring. |
| S3 + vector retrieval | Course files, processed chunks and embeddings. | KMS encryption, tenant prefixes and lifecycle rules. |
| Aurora/DynamoDB | Users, classes, assessments, consent, jobs and audit records. | Tenant/class partitioning, backups and retention policies. |
| Step Functions + EventBridge + SQS | Quiz scheduling, notifications, sync reconciliation and long jobs. | Idempotency keys, DLQs and retry policy. |
| Secrets Manager + KMS | SerpAPI key and provider credentials. | No secrets in client code or logs; rotation plan. |

# 5. SerpAPI Integration

SerpAPI is an optional external-research capability, not the knowledge base. It is invoked only after intent routing, explicit policy approval, and a determination that institution-approved material is insufficient.

## 5.1 Governed Search Gateway flow

Knowledge Agent checks the course corpus first; external search is skipped when approved evidence satisfies the request.

Policy engine checks user role, institution setting, age/consent rules, and domain allowlist.

Search Gateway redacts PII and converts the request into a minimal SerpAPI query.

Gateway calls SerpAPI with a server-side key from AWS Secrets Manager; it normalizes titles, snippets, URLs, dates and source domains.

Verification Agent filters results, preserves citations, and marks web-derived content separately from course content.

A short-lived cache reduces cost and rate-limit risk; audit events record purpose, policy decision and source domains, never raw secrets.

## 5.2 Search policy

Default to approved academic or government domains for factual research; maintain an institution-configurable allowlist.

Never send student names, marks, free-text personal data, access tokens or internal document content to SerpAPI.

Return links and an evidence label; do not present search snippets as verified truth.

Set timeout, retry and circuit-breaker behavior so a provider failure degrades gracefully to course-only answers.

# 6. Data, Security and Responsible AI

| Area | Design decision |
| --- | --- |
| Authorization | Cognito authentication plus deterministic RBAC/ABAC. Example: teacher + assigned class may view class marks; a student may only view their own record. |
| Tenant isolation | Every data and vector query carries institution and class scope. Validate scope server-side; do not rely on prompt instructions. |
| Privacy | Collect the minimum learner events needed for personalization. Pseudonymize model features, define retention windows, and support export/deletion workflows. |
| Prompt injection | Treat retrieved notes, web results and uploads as untrusted data. Separate instructions from content; tool calls require policy validation. |
| Safety | Apply moderation, age-appropriate response rules, citation checks and human-review queues for high-impact teacher workflows. |
| Auditability | Store task graph, selected model, policy decision, source IDs, latency, cost and confidence; exclude raw sensitive content where possible. |

# 7. Offline-First Design

The PWA caches shell assets, downloaded notes, recent tasks and selected language packs in IndexedDB/Cache Storage.

A local task queue records assignments, quiz attempts and messages with idempotency keys and causal timestamps.

Offline inference is limited to quantized small models and cached retrieval; clearly label local-only responses and their freshness.

On reconnect, Sync Service uploads events through a conflict-aware API; server state is authoritative for marks and authorization.

# 8. Software Development Lifecycle Plan

| Phase | Activities | Exit criteria |
| --- | --- | --- |
| 0. Discovery (Week 1) | Personas, data inventory, consent expectations, success metrics, architecture decision records. | Approved problem scope and non-functional requirements. |
| 1. Foundation (Weeks 2-3) | Monorepo, CI/CD, IaC, Cognito, API skeleton, S3/DB schema, observability baseline. | Authenticated request reaches a traced backend in a dev environment. |
| 2. MVP orchestration (Weeks 4-5) | Intent classifier baseline, DAG viewer, course RAG, Tutor Agent, deterministic policy checks. | Demo query produces a grounded answer with visible task graph. |
| 3. Intelligence (Weeks 6-7) | Mastery model, adaptive assessment, Indic language flow, verification scoring. | Adaptive quiz and learner-aware tutoring pass evaluation set. |
| 4. Automation + search (Week 8) | Step Functions teacher workflow, SerpAPI Search Gateway, notifications, audit records. | Scheduled quiz workflow works; web search is policy-gated and cited. |
| 5. Offline + hardening (Week 9) | PWA offline flows, sync conflict tests, load/security tests, guardrails. | Core downloaded-course flow succeeds with no network. |
| 6. Release (Week 10) | Pilot, accessibility test, model evaluation, runbook, demo rehearsal. | Release checklist met; rollback and incident paths tested. |

## 8.1 Engineering practices

Use trunk-based development with small pull requests, protected main branch, code review and conventional commits.

Provision AWS through Terraform or AWS CDK; promote immutable artifacts through dev, staging and production.

Run unit, integration, contract, end-to-end, security, accessibility and evaluation tests in CI.

Maintain a golden prompt-and-task evaluation suite with correctness, grounding, language quality, latency, cost and safety thresholds.

Use feature flags for model and agent rollout; canary new model versions and retain a rollback path.

# 9. Quality Attributes and Metrics

| Attribute | Target measurement |
| --- | --- |
| Grounding | Percentage of knowledge answers with valid course-source citations; unsupported-claim rate. |
| Personalization | Mastery calibration, recommendation acceptance and improvement on targeted practice. |
| Latency | p50/p95 end-to-end latency by task type; retrieval and model-call breakdown. |
| Reliability | Successful workflow completion, queue depth, retry/DLQ volume and offline sync success. |
| Security | Authorization denial accuracy, policy coverage, secret-scan findings and audit completeness. |
| Cost | Cost per completed task, model-token budget, SerpAPI query rate and cache hit rate. |
| Equity | Language-quality score by supported language and connectivity-mode completion rate. |

# 10. Hackathon Demonstration

Demo request: “Mujhe kal ka Computer Networks test prepare karna hai. Professor ke notes dekho, meri last 3 quizzes analyze karo, mujhe weak topics Hindi mein sikhao, phir 10 questions ka adaptive test lo.”

Show authentication and student scope.

Animate the task graph: Language -> Intent Router -> Authorization -> Course RAG + Student Model -> Tutor -> Assessment -> Verification.

Show citations from professor notes, a Hindi explanation, weak-topic scores and the adaptive quiz.

Switch the browser offline and demonstrate cached-note tutoring.

Show the teacher workflow that schedules a translated quiz and returns class-level concept analytics.

Use SerpAPI only in an explicitly approved “research beyond course materials” example, with visible sources and policy log.

# 11. Delivery Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Overbuilding | Keep MVP to one student flow, one teacher workflow, one language pair and one model per category. |
| Hallucination | Course-first RAG, verification agent, citations and refusal when evidence is missing. |
| Sensitive student data | Deterministic authorization, data minimization, encryption, audit logs and tenant-scoped queries. |
| External search quality/cost | Policy-gated SerpAPI gateway, domain allowlist, cache, quotas and provider fallback. |
| Weak ML signal | Start with transparent baseline features; evaluate calibration before claiming predictive impact. |
| Network variability | PWA offline cache, local queue, idempotent sync and a clearly defined offline capability set. |

# 12. Recommended Repository Structure

apps/web                 # Next.js PWA
services/orchestrator    # DAG planning, policies, execution adapters
services/search-gateway  # SerpAPI normalization, caching, redaction
services/authz           # RBAC/ABAC policy decisions
services/sync            # Offline reconciliation
ml/intent-router         # Training + evaluation
ml/student-model         # Mastery and performance models
infra/                   # Terraform or CDK stacks
evals/                   # Golden tasks, safety and regression checks
docs/                    # ADRs, runbooks, API contracts

Architecture decision: authorization, tenant isolation and workflow state are deterministic services. LLMs and agents may propose actions, but policy services validate every protected read, tool call and side effect.